Columbus Region

Component Development Assessment

Wireframe-to-Build Analysis & Efficiency Assessment

April 2026 | Prepared by: UX Team / Sean Cowan

Current Platform: WordPress  →  Target Platform: Statamic

Reference Sites: greenbrierwv.com (Statamic) · visitknoxohio.org (Statamic)

# 1. Executive Summary

The columbusregion.com WordPress site contains 38 individual UI components across 50+ pages. After analysis and consolidation of variants, these map to approximately 22 development components for the Statamic rebuild.

Two existing Statamic sites — greenbrierwv.com and visitknoxohio.org — provide significant component leverage. Of the 22 dev components, 13 have direct Statamic precedent (59%), 5 have partial precedent (23%), and only 4 require net-new builds (18%).

Suggested estimate range: 160–200 hours

Based on comparable OSU Events project (20 components / 135–165 hrs). Columbus Region is larger scope with more collections and interactive elements.

| 13 HEAVY LEVERAGE 55–70 hours | 5 MEDIUM LEVERAGE 45–55 hours | 4 NEW BUILD 60–75 hours |
| --- | --- | --- |

# 2. Component Consolidation Matrix

38 wireframe components mapped to 22 development components:

| # | Dev Component | WP Components | Leverage Source | Level | Est. Hrs |
| --- | --- | --- | --- | --- | --- |
| D1 | Site Header + Nav | #2 Header + #3 Nav + #4 Mobile | Greenbrier, Knox | High | 8–10 |
| D2 | Footer | #5 Footer | Greenbrier, Knox | High | 4–6 |
| D3 | Utility Bar | #1 Utility Bar | Greenbrier, Knox | High | 2–3 |
| D4 | Homepage Hero | #6 Homepage Hero (Split) | Greenbrier, Knox | Med | 6–8 |
| D5 | Interior Page Hero | #7 Full-Width + #8 Half + #9 Counties | Greenbrier, Knox | High | 6–8 |
| D6 | Alternating Content | #16 Alternating + #17 Two-Col | Greenbrier, Knox | High | 4–5 |
| D7 | Stats Panel | #10 Stats + #11 Callout Bar | Greenbrier (partial) | Med | 5–6 |
| D8 | Accordion (variants) | #13 Dark + #14 Light + #15 FAQ | Greenbrier, Knox | High | 5–7 |
| D9 | Contact CTA Block | #19 Light BG + #20 Image Overlay | Greenbrier, Knox | High | 3–4 |
| D10 | Quote / Testimonial | #21 Quote Block | Greenbrier, Knox | High | 2–3 |
| D11 | Feature Card Grid | #12 Feature Card Grid (2x2) | Knox (partial) | Med | 4–5 |
| D12 | Region Map (SVG) | #18 Map + #30 Interactive Map | — | New | 16–20 |
| D13 | News / Blog Card | #22 News + #23 PR + #24 Feed | Greenbrier, Knox | High | 5–6 |
| D14 | Employer Card | #27 Employer Card | — | New | 6–8 |
| D15 | County Card + Map | #25 Snapshot + #26 City + #29 Tab | — | New | 14–18 |
| D16 | Team Member Card | #28 Team Member | Greenbrier, Knox | High | 3–4 |
| D17 | Article Detail | #32 Article + #33 Plain Text | Greenbrier, Knox | High | 4–5 |
| D18 | Listing + Pagination | #31 Scroll Nav + pagination | Greenbrier, Knox | High | 4–5 |
| D19 | HubSpot Form | #35 HubSpot Contact Form | Knox (HubSpot) | High | 2–3 |
| D20 | Newsletter Signup | #34 Signup + #36 Inline | Greenbrier, Knox | Med | 3–4 |
| D21 | CTA Button | #37 CTA Button | All sites | Med | 1–2 |
| D22 | Arrow Link | #38 Arrow Link | All sites | High | 0.5–1 |

# 3. Effort Estimation

| Category | Components | # | Hours | Notes |
| --- | --- | --- | --- | --- |
| Heavy | Header+Nav, Footer, Utility Bar, Interior Hero, Alternating Content, Accordion, Contact CTA, Quote, News Card, Team Card, Article Detail, Listing, HubSpot Form, Arrow Link | 13 | 55–70 | Direct port from reference sites |
| Medium | Homepage Hero, Stats Panel, Feature Card Grid, Newsletter Signup, CTA Button | 5 | 45–55 | Pattern exists, needs customization |
| New Build | Region Map, Employer Card, County Card + Map | 4 | 60–75 | No direct Statamic precedent |
| TOTAL |  | 22 | 160–200 | Add 10–15% for data migration & QA |

# 4. Key Consolidation Decisions

### Heroes (3 → 1)

Full-width overlay, half-width block, and counties hero are all variants of one hero component with configurable panel position, color, and optional form/dropdown.

### Accordions (3 → 1)

Dark BG (Industries), Light BG (Operations), and FAQ are one component with theme toggle, optional paired image, and optional stats panel.

### Content Blocks (2 → 1)

Alternating Content and Two-Column Content are one component with an image_position field.

### Stats (2 → 1)

Stats Panel and Stats Callout Bar are one component with a layout variant (inline vs. centered).

### Contact CTAs (2 → 1)

Light Background and Image Overlay are one component with a variant toggle.

### News Cards (3 → 1)

News Card, Press Release Card, and News Feed Card are one card partial with show_image and layout options.

### Counties (3 → 1)

County Snapshot, City Card, and County Tab Bar merge into one County system powered by the Counties collection.

### Newsletter (2 → 1)

Signup Bar and Inline Email merge into one component with layout variants.

# 5. Reference Site Leverage Map

Which Columbus Region components have Statamic precedent on Greenbrier and Visit Knox:

| Dev Component | Greenbrier WV | Visit Knox OH | Efficiency Notes |
| --- | --- | --- | --- |
| D1. Header + Nav | ✔ Mega menu | ✔ Mega menu | Port Knox’s Alpine.js mobile menu |
| D2. Footer | ✔ Multi-column | ✔ Multi-column | Standard pattern, add partner logos |
| D3. Utility Bar | ✔ Secondary nav | ✔ Utility links | Greenbrier closest match |
| D4. Homepage Hero | ● Partial | ● Partial | Split layout needs custom build |
| D5. Interior Hero | ✔ Multiple variants | ✔ Text + image | Add red overlay block |
| D6. Alternating Content | ✔ Spotlight block | ✔ Highlight block | Direct port with toggle |
| D7. Stats Panel | ✘ None | ✘ None | Build as custom Bard set |
| D8. Accordion | ✘ None | ✔ FAQ block | Extend with dark BG variant |
| D9. Contact CTA | ✔ Banner CTA | ✔ Contact CTA | Simple reskin |
| D10. Quote | ✔ Pull quote | ✔ Pull quote | Swap decorative icon |
| D11. Feature Grid | ● Category tiles | ● Interest cards | Adapt to text-only 2x2 |
| D12. Region Map | ✘ None | ✘ None | No precedent — custom SVG build |
| D13. News Card | ✔ Editorial cards | ✔ Event cards | Port Knox card pattern |
| D14. Employer Card | ✘ None | ✘ None | No precedent — new build |
| D15. County Card | ✘ None | ● Community links | Tab system unique to Columbus |
| D16. Team Card | ✔ Staff list | ✔ Staff profile | Adapt for grid layout |
| D17. Article Detail | ✔ Editorial detail | ✔ Editorial detail | Direct port |
| D18. Listing + Pagination | ✔ Event pages | ✔ Event pages | Statamic native |
| D19. HubSpot Form | ✘ Uses ActOn | ✔ HubSpot forms | Knox is direct match |
| D20. Newsletter | ✔ Newsletter form | ✔ Newsletter form | Greenbrier footer closest |
| D21. CTA Button | ✔ | ✔ | Define in design tokens |
| D22. Arrow Link | ✔ | ✔ | Standard atom |

✔ Direct match  ·  ● Partial match  ·  ✘ No precedent

# 6. Risk Factors

⚠ Interactive County Map (D12) — 16–20 hours

Custom SVG with 11 county paths, hover states, click navigation. No Statamic precedent. Prioritize early in sprint. Consider: could a clickable grid replace the interactive map?

⚠ County Tab System (D15) — 14–18 hours

11-county tab bar + dynamic snapshot panel + optional map integration. Complex data relationships between counties, cities, and employers.

● iFrame Audit (Economy Page)

19 iframes detected on Economy page. Many may be outdated embeds. Audit before migration — replacing with native components could improve performance.

● Weglot Translation

Current site supports 6 languages. Neither reference site uses translation. Confirm with client if multilingual support is still required.

● Project Announcements Filter

Multi-faceted filtering (year, type, jobs, facility, location). Evaluate if Statamic native filtering + Alpine.js is sufficient or if Algolia is needed.

# 7. Recommendation

Proceed with the 160–200 hour estimate. Prioritize the Interactive Map (D12) and County System (D15) in Sprint 1 to de-risk the two most complex components early.

The 13 heavy-leverage components represent 59% of the build and can be ported quickly from Greenbrier and Knox codebases. This leaves the team focused on the 4 net-new components that represent the primary technical risk.

Key client decisions needed before build:

- Is the interactive county SVG map essential, or would a clickable card grid suffice?

- Is Weglot (6-language translation) still required?

- Which Economy page iframes should be retained vs. removed?

- Should News, Blog, and Press Releases remain as separate collections or merge into one Content Hub?

- Confirm HubSpot forms to keep vs. replace with Statamic native forms.

Companion HTML reference:

https://clientpreview.theshipyard.com/_CbusRegion/project-components.html